Guide 2. APT Project Development

Capstone Course

1. APT Project Progress Summary

Below, you will find various fields that you must complete with the requested information.

| APT project progress summary | As of the date of this report, the Mindsave project has completed the planning, analysis, and design activities preceding the development stage. The project definition, project charter, requirements and Software Requirements Specification (SRS), mockups, Gantt chart, extended use cases, Software Architecture Document (SAD), TO-BE business process, and data dictionary have been completed. These deliverables made it possible to establish the scope of the solution, organize the team’s responsibilities, define the functional and non-functional requirements, and design the architecture, interfaces, and data structure. They also provide a basis for implementing the mood assessment, cognitive restructuring record, artificial intelligence-assisted chat, and institutional administration modules. We are currently working on the “APT project development” activity, which includes building the backend, mobile application, administrative web dashboard, and database. This activity remains within the timeframe established in the work plan. Regarding the specific objectives, the analysis and design activities that support the backend architecture, data model, mobile and web interfaces, and security mechanisms have been completed. Full achievement of the implementation, integration, and testing objectives must be demonstrated through the development-stage outputs and subsequent validation evidence. |
| --- | --- |
| Objectives | Deploy a cross-platform technological ecosystem for mental health support, consisting of a primary mobile application for end users and a secondary web application for autonomous system administration, that digitizes and automates Cognitive Behavioral Therapy (CBT) techniques in an interactive and secure manner. |
| Methodology | The development of the project is maintained through a traditional classic waterfall methodology, as mentioned in document 1.5 project definition. |
| Evidence of progress | The SRS Report, SAD, Extended Use Cases, Gantt Chart, WBS Matrix, and RACI Matrix are presented as evidence, together with activity, component, and deployment diagrams. These documents demonstrate progress in the analysis and design of the system, as well as planning and the allocation of responsibilities. Quality has been safeguarded through the application of documentation standards, requirements review, traceability, and security and privacy criteria. |
| 2. Work Plan Monitoring |  |
| Carefully examine your work plan, paying particular attention to the progress status and adjustments column. |  |

| Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activities | Resources | Activity duration | Person responsible | Observations | Progress status | Adjustments |
| APT Project | Development of the APT project definition | Defining the scope of the dual ecosystem (mobile app and web dashboard). | CBT documents and templates. | 10/08 - 20/08 | Entire team | Completed | No adjustment |
| Project management | Project charter | Formalization of scope, milestones, $46.3M, and 1,918 person-hours. | PMI standards. | 10/08 - 20/08 | Xiao Ma / Team | Completed | No adjustment |
| Project management | Requirements template | Formal cataloguing of 35 FRs and 20 NFRs. | Functional matrix. | 10/08 - 20/08 | Tamara and team | Completed | No adjustment |
| Project management | SRS Report. | Preparation of requirements in accordance with the IEEE 830 standard. | IEEE 830 standard. | 18/08 - 31/08 | Entire team. | Completed | No adjustment |
| Prototyping | Mockups | High-fidelity interactive design (Material 3). | Figma. | 18/09 - 29/09 | J. Miranda | Completed | No adjustment |
| Project management | Gantt chart | Master schedule and effort balancing over 13 weeks. | WBS / Gantt matrix. | 10/08 - 20/08 | Xiao Ma | Completed | No adjustment |
| Project management | Extended use cases | Modelling of normal and alternative flows (Auth, BMS, CBT, and AI Chat). | CBT functional documents. | 25/08 - 05/09 | T. Miranda | Completed | No adjustment |
| Architecture | SAD document | Definition of layered architecture, quality, and JWT security. | UML and SAD template. | 06/09 - 18/09 | Xiao Ma and J. Miranda | Completed | No adjustment |
| Business | TO-BE business process document. | Digitization of between-session support compared with paper-based records. | Figma / Bizagi. | 06/09 - 18/09 | J. Miranda | Completed | No adjustment |
| Project management | Data dictionary | Modelling of PostgreSQL tables for tests, records, accounts, and chats. | Modelling tool and schema.prisma. | 12/09 - 23/09 | J. Miranda | Completed | No adjustment |
| APT Project | APT project development | 100% coding of the Express backend, Flutter app, React dashboard, and database. | IDEs, Docker, and frameworks. | 30/09 - 31/10 | Entire team | In progress | No adjustment |
| APT Project | APT final report | Technical consolidation, manuals, QA report, and formal Duoc UC closure. | IDEs, Docker, and frameworks. | 12/11 - 22/11 | Entire team | Not started | No adjustment |
| Databases | Development of the database model together with the necessary scripts | Configuration of schema.prisma and immutable migrations in PostgreSQL. | Docker, VS Code, and Prisma CLI. | 30/09 - 08/10 | J. Miranda (DBA) | Not started | No adjustment |
| Programming | 100% system development | Comprehensive coding: Express/TS backend, Flutter app, and React SPA. | VS Code, Android Studio, and APIs (Gemini, Cloudinary, Nodemailer). | 30/09 - 30/10 | Entire team | Not started | No adjustment |
| Quality | Test plan | Design and execution of automated and usability test suites. | Jest, Supertest, and Flutter Test. | 12/11 - 22/11 | T. Miranda (QA) | Not started | No adjustment |
| Quality | Change control matrix | Historical record of changes to interfaces, the database, and architecture. | Git and change matrix. | 12/11 - 22/11 | T. Miranda (QA) | Not started | No adjustment |
| Quality | Scope verification | Comparison of implemented functionalities against 35 FRs and 20 NFRs. | SRS (IEEE 830) and scope matrix. | 12/11 - 22/11 | T. Miranda (QA) | Not started | No adjustment |
| Project management | User manuals | Clinical use guides for students and an operating manual for the web dashboard. | Design and office productivity suites. | 23/11 - 30/11 | T. Miranda and Entire team | Not started | No adjustment |
| Project management | Project closure document | Signing of formal closure, acceptance, and settlement of 1,918 person-hours. | Project initiation document and final report. | 23/11 - 30/11 | Xiao Ma | Not started | No adjustment |
| APT Project | APT presentation document | Preparation of the final portfolio and executive technical presentation. | Slides, demo, and repository. | 23/11 - 30/11 | Entire team | Not started | No adjustment |

3. Adjustments Based on Monitoring

Elaborate on the observations in your work plan. Analyze the planned activities and indicate which aspects facilitated or hindered the execution of the plan. Explain how you addressed and/or will address the obstacles. Finally, indicate the adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the implementation of my work plan: The main facilitating factor has been having the planning, analysis, and design deliverables completed before beginning to build Mindsave. The project definition, requirements, and SRS provide a reference for the scope and expected functionalities. The use cases, mockups, SAD, TO-BE process, and data dictionary guide the implementation of the system components. Likewise, the allocation of responsibilities and the schedule established in the Gantt chart make it possible to organize activities and monitor their completion. To date, no difficulties have arisen that affect the execution of the work plan. Progress will continue to be monitored to identify, in a timely manner, any situation that could affect deadlines or deliverables.

Adjusted or removed activities: No activities in the work plan have been adjusted or removed. The objectives, methodology, and established deadlines have not been modified either. This decision is based on the fact that the activities preceding APT development have been completed and the current stage is progressing within the planned period. The availability of the previous deliverables has made it possible to continue building the system in accordance with the original plan.

Activities that you have not started or that are delayed: There are no delayed activities. APT project development is in progress and remains within the established timeframe. The subsequent activities related to the final report, test plan, change control matrix, scope verification, manuals, closure, and final presentation remain scheduled for their respective periods. To maintain adherence to the schedule, progress on development tasks and their dependencies will continue to be reviewed, while preparing the evidence required for subsequent submissions.

If the APT Project is a group project, the names of the people responsible for each task or activity must be indicated in this column. This will subsequently allow each member to be assessed individually.